FAST School of Computing | Final Year Project

FYP Idea Selection and Proposal Readiness Guide (For all Final Year Project groups under the FAST School of Computing)

Core standard

Every FYP, regardless of stream, domain or supervisor, must demonstrate six connected elements: (1) research informed problem understanding; (2) a clearly justified complex computing problem or complex computing activity;  (3) a coherent designed and implemented system that runs in a realistic deployment environment; (4) systematic  testing and evaluation; (5) the engineering documentation set that forms the project report; and (6) traceable team  and individual ownership. The idea should also state a relevant SDG or thematic alignment as broader context. This  alignment is not a substitute for CCP, contribution, feasibility or evaluation. An idea may enter through published  research or through an observed real-world problem, but both entry points are judged against this same standard.  These are not separate tracks; they form one common academic mechanism for all FYPs.

Important policy note: Permission to use any external tool, service, model, API, dataset, library, template, or third party component is governed by current university policy on academic integrity, ethics, plagiarism, disclosure,  licensing, copyright, privacy and security. This guide neither grants nor withholds that permission. What this guide  defines is the academic standard that applies to whatever use is permitted.

External components are expected, not exceptional: Modern computing practice is built on frameworks, libraries,  services, pre-trained models, hosted APIs and templates, and their use in a final year project is normal and expected.  The boundary is not whether an external component is used, but what it supplies. An external component may  support the project. It may not supply the complex computing problem the group claims to have solved. Section 14  sets out how that boundary is classified and judged.

Regardless of how any part of the work was produced, students remain individually responsible for the  reasoning, design, implementation, verification and defense of what they submit. Authorship of keystrokes is not the  test a panel applies; understanding, justification and the ability to modify the work under questioning are. Permitted  use that is properly disclosed and acknowledged is not penalized. Undisclosed use, or work that cannot be explained  by the member who claims it, is treated as an integrity or ownership failure.

How to use this guide:

Sections 1 to 17 apply to every FYP without exception and should be read first. Annex A adds guidance for groups  whose idea begins from published research. Annex B adds guidance for groups whose idea begins from an  observed real-world or everyday problem. Annex C shows worked examples of complex computing problems  formulated at three levels of maturity, and applies to both streams. The annexes assume the common sections and  do not repeat them.

Figure 1. The FYP at a glance — from idea development through five evaluation stages to a deployed system and project report.

1. What kind of FYP should you select?

A Final Year Project (FYP) is the capstone of the computing degree. It should not be selected merely because an  application can be built around it. A suitable idea begins with a meaningful problem, develops a defensible technical  contribution, and provides enough evidence for the panel to judge both the quality of the product and the learning of  the students.

National University of Computer and Emerging Sciences FAST School of Computing | FYP Selection Guide | Page 1

FAST School of Computing | Final Year Project

 Every FYP must be research-informed and evaluated, not only implemented.

 Every FYP must produce a working, reproducible computing artefact that can be deployed and operated outside  the development machine and not only a literature review, a notebook of results or a recorded demonstration.   Every FYP must produce the engineering documentation set that culminates in the project report, and the idea  must be specific enough to be written down in that form.

 An industry-collaborative FYP must still satisfy every academic requirement, even when the client mainly values  delivery.

 A data, AI, security, networking, HCI, IoT, software engineering or infrastructure FYP is judged by the same core  mechanism, although the evidence will differ by domain.

1.1 Two Entry Points, One Standard

The School recognizes two entry points into an FYP idea. Stream A begins from published research. Stream B  begins from an observed real-world or everyday problem. The stream describes where the idea came from and not  how difficult it is, not how prestigious it is, and not how it will be graded. Both streams converge on the same  obligations: a defensible complex computing problem, a working deployable system, systematic evaluation, a  complete documentation set and traceable individual ownership. A group should declare its stream at proposal stage  so that the panel can ask the right questions and may change it later only with supervisor approval.

Figure 2. Two entry points, one standard. The stream determines which risk you test first, not what you must deliver.

Aspect Stream A — research-derived Stream B — application-derived

Starting point One or more peer-reviewed papers, a published  method, a benchmark, a dataset or an open problem

stated in the literature.

An observed workflow failure, an unmet stakeholder  need, or an everyday task that is currently handled  manually or badly.

Where the gap  comes from

Primary risk to  test early

Typical

contribution

A stated limitation, an unexamined assumption, an  untested setting, a missing comparison or an  unaddressed constraint in the published work.

Whether the method can be reproduced, adapted or  even run within the data, compute, license and time  budget actually available to the group.

Transparent reproduction, adaptation to a new  context or constraint, comparison of methods, failure  analysis, or engineering a published method into an  operable system.

Evidence from stakeholders, observed practice,  product documentation, standards and prior FYPs  showing what remains unsolved or inadequately  solved.

Whether the problem is real, whether stakeholders  will engage, and whether the required data, access,  permissions or integration can be obtained.

Problem or requirement formulation, system and  architecture design under real constraints, workflow  or accessibility improvement, or a curated domain  resource.

National University of Computer and Emerging Sciences FAST School of Computing | FYP Selection Guide | Page 2

FAST School of Computing | Final Year Project

Aspect Stream A — research-derived Stream B — application-derived

Most common  failure

What the panel  will press on

Re-running someone else’s code without  understanding it, and finishing with results but no  system that anyone could operate.

Can you explain, modify and defend the method  without the code in front of you? What is your delta  over the paper? Does it become a real system?

Building a competent application around a problem  that never required computing depth, and  discovering at defense that no CCP can be  identified.

Where exactly is the complexity? What would a  routine implementation have got wrong? What  evidence shows this problem is real?

Both streams end in the same place

A Stream A project that produces excellent results but no operable system has not met the standard. A Stream B  project that produces a polished application with no research basis, no defensible complex computing problem and  no evaluation beyond a demonstration has not met the standard either. The stream determines where a group starts  looking and which risk it tests first. It does not reduce what the group must deliver.

1.2 Working, Deployable System

An FYP is not complete when the code runs on the developer’s laptop. The final artefact must be installable and  operable by someone other than its authors, in an environment that reasonably represents its intended use. This is a  requirement of engineering competence rather than of commercial success: the panel assesses whether the system  is deployable, documented and defensible, not whether it has users or revenue. Groups should nevertheless be able  to say who would use the system, what adoption would require and what stands in the way. That thinking almost  always improves the requirements, and it frequently exposes the constraints where the real computing complexity  lives.

Deployment readiness dimension What should be true by Final-2

Runs outside the development machine The system can be installed and started from documented steps, on a clean  environment, by someone who did not build it.

Realistic operating environment The deployment target is stated and justified e.g., cloud, on-premises, container,  edge device, mobile, offline or embedded etc., and the system is deployed there

rather than only demonstrated locally. Deployment to the real target is expected

wherever it is technically and legally feasible; where it is not, the group deploys to

the closest defensible substitute and states what remains untested.

Configuration and data Configuration, credentials, secrets and seed or sample data are handled  deliberately rather than hard-coded, so that the system starts from a known,

reproducible state.

Non-functional behavior Performance, capacity, reliability, security, privacy and accessibility behavior  appropriate to the problem is stated as measurable criteria and tested, not

asserted.

Failure and recovery Known failure modes, degraded behavior, and recovery or fallback paths are  identified and demonstrated, including what happens when an external

dependency is unavailable.

Handover Source, build and run instructions, dependencies, licenses, known limitations and  future work are packaged so that another party could continue, evaluate or operate

the project.

Adoption context Intended users, the realistic path to use, and the principal barriers such as cost,  data access, integration, regulation, trust or maintenance are identified honestly.

This is assessed as engineering judgement, not as commercial achievement.

Evidence of deployment A record of the deployed system: where it runs, how it was installed, who can  access it, and what it cost to stand up. A screenshot of a local build is not

deployment evidence.

National University of Computer and Emerging Sciences FAST School of Computing | FYP Selection Guide | Page 3

FAST School of Computing | Final Year Project

Deployability is required; commercial success is not

Groups are not expected to launch a product, acquire users or demonstrate revenue. They are expected to build  something that could credibly be handed to a real user or operator. Where a project genuinely cannot be deployed  into its intended environment — for example where clinical, legal, safety or regulatory approval would be required.  The group must deploy into the closest defensible substitute and state explicitly what remains untested, and why.

1.3 SDG or Thematic Alignment

Every group should identify one relevant UN Sustainable Development Goal (SDG) or one relevant thematic area  such as health, education, environment, smart cities, innovation, accessibility, safety, public services, industry or  community welfare. The link should be explained in two or three sentences by connecting the project problem,  stakeholders, and expected contribution to that theme.

Do not use SDG or thematic alignment to decorate a weak idea. A broad label such as “education” or “innovation”  does not prove that the project is complex, useful or academically strong. The alignment only gives wider context; the  project must still defend its problem, CCP or complex activity, contribution, POC, evaluation and ownership.

Field What students should write

Primary SDG or thematic area Select one main SDG or theme that naturally matches the  project problem.

Connection to problem Explain which stakeholder problem or consequence creates  this alignment.

Boundary State clearly that the SDG/ theme is context and not the  claimed technical contribution or CCP.

2. Research and Development is Embedded in Every FYP

Research in an undergraduate FYP does not always mean inventing a new algorithm or publishing a paper. It means  that the project is informed by credible evidence rather than assumptions. The group must study what already exists,  understand relevant technical knowledge, use that understanding to make decisions, and define how the proposed  solution will be evaluated.

R&D element What it means in a student FYP Evidence expected at proposal stage

Solution landscape Study existing commercial products, open-source  systems, prior FYPs, manual workflows and relevant

standards.

Technical foundation Study relevant methods, architectures, algorithms,  datasets, protocols, standards, design principles or

domain knowledge.

A comparison that identifies what is already  solved, what remains weak, and why the  proposed work is not a copy.

A focused review showing which sources  influence the proposed approach and which  alternatives were considered.

Reproduction,  adaptation or  experimentation

Evaluation and  learning

Where suitable, reproduce or adapt a published  method, benchmark alternatives, or test a technical  assumption.

Define evidence that will show whether the solution is  correct, useful, reliable or better suited to the problem.

A plan for implementation/experimentation  and a clear statement of what will be  reproduced, changed or compared.

Baselines, test scenarios, metrics, user  studies, benchmarks or acceptance criteria  appropriate to the project.

State-of-the-art work is welcomed: two forms of engagement with recent, high-performing research are particularly  encouraged. The first is implementing a state-of-the-art method as a deployable product. Published work very often  stops at a reported result on curated data, and the engineering required to turn that method into something a user or  operator can actually run — under real input, real latency, real cost, real failure and real deployment constraints — is  substantial, defensible and frequently where the complex computing problem actually lives. The second is improving  the methodology of a state-of-the-art paper at a gap the group has identified through its own study of the literature,  and then demonstrating that improvement against the original method as a baseline. Both are strong bases for an  FYP. Both must still end in a working, deployable system and a defensible evaluation.

National University of Computer and Emerging Sciences FAST School of Computing | FYP Selection Guide | Page 4

FAST School of Computing | Final Year Project

What is not required in every FYP: novelty is not a compulsory claim. A group is not obliged to invent a new  algorithm or to beat the best published number, and Section 4 sets out several other contribution types that are fully  acceptable when they are substantial and properly justified. What is required at every level of ambition is  understanding. Implementing or improving a state-of-the-art method without being able to explain its mechanism, its  assumptions and its failure modes is not acceptable, however impressive the result appears.

The selected sources should be current and authoritative for the topic, while seminal papers, established standards  and official documentation may also be necessary. What matters is that the research changes or justifies the  project’s problem formulation, design or evaluation. A literature section that has no visible effect on the project is not  sufficient.

3. Understanding a Complex Computing Problem (CCP)

The Seoul Accord defines a complex computing problem as a computing problem having some or all of a set of  recognised characteristics. It does not require every characteristic, and it does not prescribe a fixed number that  must be ticked. However, a credible CCP claim should be central to the project and normally be supported by several  meaningful characteristics, not by one superficial statement.

Seoul Accord  characteristic

Question for your idea How to interpret it?

1. Conflicting requirements Are there important technical, computing, organizational,  legal, ethical, economic or user requirements that pull

the solution in different directions?

Example: accuracy versus latency,  privacy versus personalization,  security versus usability.

2. No obvious solution or  depth of analysis

Is there no standard answer that can simply be copied?  Does the group need conceptual thinking, modelling or  comparative analysis?

A standard CRUD workflow normally  does not satisfy this characteristic.

3. Depth of knowledge Does the solution require in-depth computing or domain  knowledge and reasoning based on established

principles?

4. Unfamiliar issues Does the project involve issues that are not frequently  encountered in routine development?

The group should identify the  computing and domain knowledge it  must learn and apply.

Unfamiliarity should come from the  problem, constraints or analysis, not  from choosing an unfamiliar  framework.

5. Beyond standard  practice

Is the central problem outside what can be solved  completely through standard procedures, templates or  ordinary professional practice?

Using a standard framework is  acceptable, but it should not solve the  core challenge by itself.

6. Diverse stakeholders Are there stakeholder groups with significantly different  needs, authority, risks or success criteria?

The project must show how these  needs affect requirements and  design.

7. Significant  consequences

Can poor performance, wrong decisions, insecurity or  failure have important consequences?

The evaluation and safeguards  should match the seriousness of the  consequences.

8. Interdependence Is the problem high-level, with multiple interacting sub problems whose behavior affects the whole system?

A large number of independent  screens is not the same as  interdependent technical sub problems.

9. Ill-defined requirements  or cause

Is part of the requirement, root cause or correct solution  initially unclear and in need of investigation?

Students should show how research,  stakeholder study, experiments or a  POC will reduce this uncertainty.

Do not manufacture complexity

A project should not add unnecessary technologies, modules or difficult features merely to appear complex. The  CCP should arise naturally from a real problem and should lead to meaningful analysis, design trade-offs and  evaluation. Artificial complexity increases risk but does not improve academic quality.

National University of Computer and Emerging Sciences FAST School of Computing | FYP Selection Guide | Page 5

FAST School of Computing | Final Year Project

Annex C shows twelve domains formulated at three levels of maturity, together with the characteristics each  formulation exhibits. For most groups the contrast between a weak and a strong formulation of the same problem is  more instructive than the table above.

Does a CCP make a project more interesting?

A CCP does not automatically make an idea attractive. It makes the idea academically defensible when the  complexity is connected to a worthwhile problem. A project becomes interesting when students must make real  decisions, resolve trade-offs, test uncertain assumptions and produce evidence. The purpose of CCP is therefore not  to make the project look difficult; it is to explain why the project deserves capstone-level study and cannot be  reduced to routine implementation.

Complex computing activity is also relevant

The Seoul Accord separately describes a complex computing activity or project through characteristics such as  diverse resources, significant interactions among technical and contextual issues, creative use of knowledge,  significant consequences, and work that extends beyond previous experience using principles-based approaches. A  project may therefore be defensible through one central CCP and the complex activity required to solve it. Students  should not claim several unrelated CCPs only to inflate scope.

4. Contribution: What Value Will Your FYP Add?

Contribution means the meaningful value created by the project beyond repeating what already exists. Novelty may  strengthen a project, but novelty should not be treated as a compulsory claim of invention. A rigorous reproduction,  adaptation, integration under difficult constraints, evaluation, or workflow improvement may be a valid contribution  when it is substantial and properly justified.

Possible contribution  type

Examples What must be shown

Problem or requirement  contribution

Method or algorithm  contribution

System or architecture  contribution

Data or resource  contribution

Human/workflow

contribution

A clearer formulation of a neglected sub-problem;  resolving an ill-defined workflow or stakeholder conflict.

Reproducing, adapting, combining or comparing  relevant techniques for a new context; improving the  methodology of a state-of-the-art method at an  identified gap; or engineering a state-of-the-art method  into a deployable system.

A reliable, secure, offline, distributed, edge, scalable or  interoperable solution under meaningful constraints.

A curated dataset, annotation process, benchmark,  ontology, simulator or domain-specific data pipeline.

Human-in-the-loop decision support, accessibility,  explainability, safer workflow or improved coordination.

Evidence that the problem is real, not  already adequately solved, and that the  formulation changes the solution.

A justified baseline — normally the  original method — transparent adaptation,  and evidence of performance, cost or  limitations under the group’s own  evaluation.

Why ordinary architecture is insufficient;  key trade-offs, interfaces, risks and  validation.

Quality controls, ethical/legal handling,  documentation and how the resource  supports the problem.

Stakeholder evidence and evaluation of  the actual workflow, not only interface  appearance.

Evaluation contribution A defensible benchmark, failure analysis, user study,  comparison method or validation protocol.

Contribution statement

Why the evaluation is suitable and what  conclusions it can and cannot support.

Use a precise sentence: “Existing approaches perform X, but remain weak under Y condition. We will contribute Z  through A, and evaluate it using B.” Avoid claims such as “we will use AI”, “we will add RAG”, “we will make it  local”, “we will improve the UI”, or “we will combine many features” unless the technical contribution and evaluation  are clearly explained.

5. Scope for the Approved Group Across Two Semesters

An FYP should be one coherent project, not a collection of loosely connected individual mini-projects. Scope is not  judged mainly by the number of screens, technologies, features or estimated coding hours. It is judged by the depth

National University of Computer and Emerging Sciences FAST School of Computing | FYP Selection Guide | Page 6

FAST School of Computing | Final Year Project

of the problem, the amount of reasoning and engineering required, the quality of the evidence, and whether every  registered member can make a meaningful and accountable technical contribution.

Scope principle Practical meaning

One shared central problem All members should be able to explain the same problem, contribution, architecture and  evaluation story.

Meaningful primary  ownership

Each member should have a substantial technical responsibility that includes decisions,  implementation and validation. A member should not be limited to slides, documentation,  routine UI or manual testing.

Interdependent work Responsibilities should connect through defined interfaces, shared data, integration or  common evaluation. The project should not become separate individual submissions.

Shared engineering

responsibilities

Balanced depth, not identical  tasks

Architecture, integration, quality assurance, ethics/security, repository discipline and final  defense remain team responsibilities even when one member leads a part.

Contributions need not be equal in type. One member may lead a data/model pipeline, another  a core system or service, and another an interaction/deployment/evaluation subsystem,  provided each contribution is technically meaningful and the workload is reviewed over time.

Evolving division of work Initial ownership can change as the design evolves. The team should maintain a  task/milestone record and be prepared to justify changes.

A useful scope test: If one member were removed, would a meaningful technical responsibility and its evidence  disappear? If the answer is no for a member, the proposed division is probably too shallow. This is a diagnostic  question, not a rule that each member must build a separate module.

5.1 Checkpoints: The Five Evaluation Stages

An FYP is assessed at five points. The proposal defense is the first, followed by Mid-1 and Final-1 in the first  semester, and Mid-2 and Final-2 in the second. Groups should test a candidate idea against this trajectory before  committing to it. An idea that cannot show demonstrated feasibility by the proposal defense, or cannot reach a  working core system by Final-1, is too large, too uncertain or too dependent on resources the group does not yet  have.

These five points correspond closely to the approval gates defined in the School’s project documentation standard,  and the table below names both. The technical column states what should exist in the project itself; the  documentation column states the state of the written record. Detailed assessment criteria and weightings are defined  by the FYP evaluation forms, and the content and format of each document by the documentation standard; where  this table and those documents differ, they take precedence.

Stage and gate What should exist in the project Documentation state

1. Proposal defense Gate 1 — Scope  approved

2. Mid-1

Gate 2 —

Requirements

baseline

Gate 3 — Design  baseline

A defined problem, an evidenced gap, a justified  CCP, a contribution statement and an evaluation  plan. A demonstrated POC or technical spike  testing the highest-risk assumption. Committed  scope separated from optional extensions, with  primary technical ownership allocated to each  member.

Requirements baselined with stakeholders.  Architecture chosen and justified against the  alternatives considered, with key design decisions  and their rationale recorded. Data, access,  licenses and ethical clearance secured.  Wireframes or a clickable prototype validated with  real users. The riskiest subsystem prototyped.

Scope of work approved — see 5.2 on who  approves it. Project proposal and initiation plan  complete. First version of the timeline, milestones  and deliverables, with a named approver and an  acceptance basis for each deliverable. Initial RAID  register opened for risks, assumptions, issues and  dependencies.

Software requirements specification approved:  requirements uniquely identified, testable and  prioritized, with at least one measurable non functional requirement for every quality attribute  that matters. Software design specification  approved, covering components, data design,  interfaces, security, deployment topology and  failure handling. Traceability matrix opened. API  and third-party dependency register started.

National University of Computer and Emerging Sciences FAST School of Computing | FYP Selection Guide | Page 7

FAST School of Computing | Final Year Project

Stage and gate What should exist in the project Documentation state

3. Final-1

Exit gate — Core  build accepted

4. Mid-2

Gate 4 — Release  readiness

5. Final-2

Gate 5 — Final  acceptance

A working core system covering the primary  scenario end to end, built against the approved  design. Integration path proven rather than  assumed. The comparison baseline measured.  Deployment target selected and a first deployment  attempted.

Committed scope implemented and integrated.  System testing complete. Non-functional criteria  measured against their stated targets rather than  asserted. Evaluation running against the baseline.  Failure and edge cases exercised deliberately.

A deployable, documented system installed and  operated in the target environment — or a  defensible substitute — by someone outside the  team. Acceptance testing completed with the  supervisor or client. Completed evaluation with  results, limitations and failure analysis. Every  member able to defend their technical ownership.

Traceability matrix populated for all committed  requirements, showing requirement to design to  test coverage. Test, deployment, rollback and  handover plan drafted, including defect severity  definitions and release criteria. Timeline revised  against actual progress, with any scope change  processed under 5.3.

System test report with results and a defect list by  severity: no open Critical defects, and every open  High defect carrying an approved disposition.  Deployment and rollback plans approved and  rehearsed rather than described.

Complete project report: all documents at their  approved version, acceptance matrix signed off,  and a handover package containing source, build  and run instructions, dependencies, licenses,  credentials handling, known limitations and future  work. Any remaining items recorded in a signed  punch list with owners.

Every document in the set carries a document control block recording version, date, author and status, and moves  from draft, through review, to approved baseline. Groups should version their documents rather than overwrite them.  The panel should be able to see how the requirements and the design evolved across the two semesters, and why.

This mapping is proposed for review

Two judgements in this table should be confirmed before the guide is issued. First, both the requirements baseline  and the design baseline are placed at Mid-1, which follows the documentation standard’s rule that design is  baselined before implementation — but it also determines how much implementation FYP-1 demands. Second, the  documentation column is a proposed sequencing of the School’s document set and should be checked against the  FYP evaluation forms. Groups should in all cases follow the stage requirements published for their cohort.

5.2 Who Acts as the Client

The School’s documentation standard is written for a client-and-vendor relationship: the scope of work is issued by a  client, and the development team responds to it. Final year projects rarely have that relationship, so the role must be  assigned explicitly at proposal stage rather than left ambiguous.

Project situation Who acts as client

Industry-collaborative project The partner organization acts as client and approves the scope of work. The  supervisor remains the academic approver, and the client’s satisfaction does not

by itself satisfy the academic requirements.

Supervisor-proposed project The supervisor acts as client for scope approval while remaining the group’s  supervisor. The group should record which decisions were taken in which capacity.

Group-originated project (most Stream B  ideas)

Research-derived project (most Stream  A ideas)

The group writes the scope of work on behalf of a named, real stakeholder it has  actually consulted, and the supervisor approves it. An invented client is not  acceptable.

The intended operator or user of the resulting system acts as the notional client.  The scope of work states who would run the system and what they would need  from it.

In the commercial model the client supplies a prioritized list of functional and non-functional requirements and the  vendor implements it. In an FYP, the group must discover the requirements itself — through stakeholder study, the

National University of Computer and Emerging Sciences FAST School of Computing | FYP Selection Guide | Page 8

FAST School of Computing | Final Year Project

solution landscape and its own analysis — because that discovery is a substantial part of the academic work being  assessed. A group that is handed a requirements list has been handed the part of the project that carries the marks.  Where an industry partner does supply requirements, the group must still establish the problem, the gap, the CCP  and the evaluation independently, and should state plainly which requirements were given and which it derived.

5.3 Change Control after Approval

Approval at the proposal defense baselines the scope. Projects change after that — a design proves unworkable,  data turns out to be unavailable, an assumption fails — and changing course in response to evidence is a sign of  good engineering rather than of failure. What is not acceptable is silent change: quietly dropping a committed  requirement, substituting an easier problem, or expanding scope without assessing the consequence.

Once a document reaches its approved version, any change affecting scope, schedule, architecture, security, data  handling or acceptance criteria should be recorded and approved by the supervisor before it is acted upon. The  record need not be elaborate — what changed, why, what evidence prompted it, what it affects and who approved it  — but it must exist, and the panel should be able to trace the final system back to the approved proposal through it.

Change requiring a recorded decision Why it matters

Removing or deferring a committed  requirement

Changing the core method, architecture  or technology

Changing the deployment target or  relaxing a non-functional target

Changing the evaluation baseline,  metrics or success criteria

Reassigning primary technical  ownership between members

Adding scope beyond the committed  core

The committed scope is what the project was approved against. Deferral is  acceptable when justified and recorded; silent removal is not.

The proposal was approved on a stated technical approach. Changing it changes  the CCP claim, the risk profile and often the contribution itself.

Non-functional targets form part of the acceptance basis. They are not aspirations  to be quietly lowered once they prove difficult.

Adjusting the measure after seeing the result invalidates the evaluation. Such  changes must be justified and made before the results are known.

Individual assessment depends on traceable ownership. Reallocation is permitted,  but must be recorded when it happens rather than reconstructed at the end.

Extension is welcome once the core is secure, but it must not place the committed  scope at risk, and it should be recorded as an extension rather than absorbed.

Change is expected; undocumented change is not

A group that revises its approach on evidence and records the decision demonstrates engineering judgement, and  should present that revision as a finding. A group whose final system quietly differs from its approved proposal, with  no record of when or why it diverged, has lost the traceability on which its own report, its acceptance matrix and its  individual assessment all depend.

Scope sufficiency questions

 Is the central problem complex enough to require analysis and design, rather than only routine implementation?   Can the group identify meaningful technical decisions, risks and validation work across both semesters?   Does each member have a defensible technical role with primary ownership and shared integration responsibility?   Can the team demonstrate feasibility at the proposal defense, baseline requirements and design by Mid-1, reach

a working core system by Final-1, and deliver an integrated, evaluated and deployed system by Final-2?   Is there a clear minimum committed scope, with optional extensions separated from the core?   Can the project be evaluated with evidence beyond a successful demonstration?

6. Can This Idea Be Specified?

An approved idea does not go straight to code. It becomes a scope of work, a proposal and initiation plan, a timeline  of milestones and deliverables, a software requirements specification, a software design specification, a  requirements traceability and acceptance matrix, and a test, deployment and handover plan. Together these form the  project report, and they are the primary written evidence of the group’s engineering work. An idea that cannot be  written down in this form is not ready for approval, however appealing it sounds in conversation.

National University of Computer and Emerging Sciences FAST School of Computing | FYP Selection Guide | Page 9

FAST School of Computing | Final Year Project

The specifiability test is straightforward. At proposal stage the group should already be able to sketch, in outline,  what its requirements, design and acceptance criteria would look like. Precision is not expected this early and  requirements will change; what is expected is that the group can name concrete functional requirements, state at  least one measurable non-functional requirement, and describe the evidence that would prove a requirement has  been met. Vagueness at this stage is not a documentation problem — it is a sign that the problem has not yet been  analyzed.

Question to answer before approval Why it decides readiness

Can you name at least five concrete  functional requirements, each in the  form “the system shall…”?

Can you state at least one measurable  non-functional requirement?

Can you name the actors and the main  data the system will hold?

Can you state an acceptance criterion  for your hardest requirement?

Can you draw a first architecture on one  page?

Do you know which parts are most likely  to change?

A one-sentence test for vagueness

If requirements can only be expressed as themes — “smart”, “AI-powered”, “user friendly”, “automated” — the problem has not been analysed yet.

Performance, availability, accuracy, security, privacy, accessibility and deployment  targets must be expressed as numbers or observable criteria, not as adjectives.

If the group cannot list who uses the system and what it stores, neither the design  nor the privacy, security and ethics analysis can begin.

Every requirement must eventually trace to a design element and a test. A  requirement that cannot be tested cannot be accepted, and should not be  committed to.

Major components, interfaces, data flows and external dependencies should be  sketchable at proposal stage, even though they will change.

Naming the uncertain parts is a sign of understanding, not of weakness. A group  that believes nothing will change has not yet thought hard enough about the  problem.

Complete this sentence for the hardest part of the project: “The system shall <do something specific> for <a named  actor>, and we will know it works when <observable evidence>.” If the group cannot complete it, the idea needs  more work before it is taken to defense. If the group can complete it only for the easy parts, the scope is in the wrong  place.

7. Will This Idea Survive Generative AI?

Generative AI has changed what routine implementation costs. Work that once justified two semesters — building a  data-entry application, wiring an API, producing a conventional interface, generating boilerplate and scaffolding —  can now be produced quickly with assistance. This does not make final year projects easier. It raises the threshold  for what deserves capstone status. An idea whose principal difficulty was the volume of code required is no longer a  sufficient idea.

The AI-resilience test is a thought experiment for choosing ideas, not a policy on tools. If a competent final-year  student with good tooling could produce a credible working version of the proposed project in a few days, the idea is  not yet an FYP. This is not a claim that such a version would be good. It is a signal that the project’s difficulty never  lay in the implementation. The group should then ask where the remaining difficulty actually is — in the data, the  domain, the constraints, the trade-offs, the evaluation or the deployment — and make that the project. If there is no  remaining difficulty, the group should choose a different problem.

Ask What a defensible answer looks like

Could a strong student with AI  assistance build a working version of  this in a week?

If yes, identify precisely what such a version would get wrong — the data quality,  the domain constraints, the edge cases, the failure behavior, the evaluation, the  deployment reality — and make that the project. If nothing would go wrong, choose  another idea.

National University of Computer and Emerging Sciences FAST School of Computing | FYP Selection Guide | Page 10

FAST School of Computing | Final Year Project

Ask What a defensible answer looks like

What in this project cannot be  generated?

Where does assistance stop being help  and start being the project?

Can every member explain and modify  code they did not write by hand?

Does the evaluation test the system, or  only the happy path?

Has the group followed current  disclosure policy?

Problem formulation, stakeholder study, data acquisition and curation, domain  judgement, trade-off decisions, evaluation design, failure analysis, and deployment  under real constraints. These are the parts that carry academic weight.

If the central capability is supplied by an external model or service, the contribution  must lie elsewhere — in the data, the retrieval or pipeline design, the validation, the  safeguards, the integration or the evaluation — and the group must be able to state  what that is in one sentence.

Ownership is demonstrated by explanation, modification and defense under  questioning, not by authorship of keystrokes. A member who cannot reason about  a component does not own it, and should not be credited with it.

Assistance makes it easy to produce something that demonstrates well and fails  quietly. Evaluation should target the cases where the system is most likely to be  wrong.

Permitted use of AI tools, generated code, prompts, datasets, models and text  must be disclosed and acknowledged exactly as the university requires.  Undisclosed use is an integrity matter, not a technical one.

AI raises the bar; it does not lower the standard

The permitted use of AI tools is governed by current university policy and is outside the scope of this guide. What is  within scope is the consequence for idea selection: groups should choose problems whose difficulty lies in analysis,  data, constraints, trade-offs, evaluation and deployment — the parts of engineering that assistance does not remove.  Students remain fully responsible for the reasoning, design, implementation, verification and defense of everything  they submit.

8. AI-Assisted Development in an FYP

Industry practice now describes software development along a maturity spectrum. At one end the lifecycle is entirely  human-led. In the middle, humans lead both judgment and execution while AI assists with isolated tasks. At the far  end — described as AI-driven or agentic development — AI leads execution and humans are repositioned as  validators and strategists who approve generated designs, code and tests. The School’s position is that a final year  project is conducted at the middle level: AI-assisted development, not AI-led development.

Figure 3. The three levels of development maturity. An FYP is conducted at Level 2.

National University of Computer and Emerging Sciences FAST School of Computing | FYP Selection Guide | Page 11

FAST School of Computing | Final Year Project

8.1 Why an FYP is Conducted at the Assisted Level?

Reason Explanation

Accreditation Seoul Accord GA-4 requires the graduate to design and evaluate solutions for complex computing  problems, and to design and evaluate systems, components or processes. Where an AI performs  the design, the attribute has not been demonstrated by the graduate and cannot be reported as  attained. GA-2, the abstraction and conceptualization of computing models, fails in the same way.

Judgment follows  execution

AI-led development assigns people the validating role — approving designs, reviewing generated  code, accepting recommended fixes. Those are senior roles, held by people who can validate  because they have previously executed. A student validating work they could not have produced  is not exercising judgment. Your degree is where the execution competence that makes judgment  possible is built.

The ownership standard Section 14 requires the member who owns CCP-relevant work to explain it, justify it against an  alternative, predict what breaks and modify it under questioning. AI-led development is designed  to relocate precisely that capability.

Infrastructure AI-led development depends on an encoded knowledge base of business rules and architecture,  tool integrations across an organization’s systems, governance guardrails and production  telemetry. None of that exists at project scale, and building it is not the FYP.

Assisted does not mean unassisted

This is not a restriction on using AI tools. Permission is governed by current university policy, use is expected, and  permitted use that you disclose is not penalized. It is a statement about where responsibility sits. You may use  assistance throughout the project. What you may not do is delegate the judgment your degree exists to develop, or  claim ownership of work you cannot account for.

8.2 What You Own and What AI may Assist

The division is not by tool and not by phase. It is by whether the work carries the reasoning a panel will assess.  Anything that touches the complex computing problem — how it is formulated, how the solution is designed, which  trade-offs were accepted, how it is evaluated and why it fails when it fails — remains yours regardless of what helped  you produce it.

Figure 4. The ownership boundary. Assistance is judged by what you can account for, not by who produced the keystrokes.

Peripheral work is held to a lower standard: you should know what it does and why it is there, but you are not  expected to defend every line of routine scaffolding. The distinction matters most at the boundary, so if you are  unsure whether a component is CCP-relevant, assume it is and be ready to defend it.

National University of Computer and Emerging Sciences FAST School of Computing | FYP Selection Guide | Page 12

FAST School of Computing | Final Year Project

8.3 Specification Before Generation

A consistent finding in AI-native practice is that generated output is only as good as the specification behind it: if the  specification is vague, the output will be confidently wrong. A group that can state its requirements, constraints,  acceptance criteria and interfaces precisely will get better results from any tool, and will also produce the  documentation the project report depends on. A group that cannot will generate plausible code for the wrong  problem, and will not notice.

Formulate the problem at requirement level first — what the system must achieve, which constraints cannot be  violated, which objectives compete, and what happens on failure — before selecting a method or generating an  implementation. Annex C shows what that formulation looks like at three levels of maturity.

8.4 Recording How AI is Used

Disclosure is not a formality and it is not an admission. The School’s position is that transparency is more useful than  prohibition: a group that records where assistance was used can be assessed on what it understands, while a group  that conceals it invites the assumption that it understands nothing. Permitted use that is disclosed is not penalized.

Maintain an AI usage log alongside your dependency disclosure, and update it as you work rather than  reconstructing it before a defense. It should record the activity, roughly where in the project it applied, and — for  anything touching the complex computing problem — how the output was checked before you relied on it.

Activity What to record

Ideation and problem  exploration

Coding assistance and  generation

Where assistance shaped the problem framing, the alternatives considered or the literature  you went on to read yourself.

Which components, and whether they are peripheral or CCP-relevant. For CCP-relevant  code, state how you verified it behaves as intended.

Debugging and diagnosis Where assistance located or explained a fault, and whether you confirmed the diagnosis  independently.

Test generation Which tests were generated, and how you checked they test something real rather than  restating the implementation.

Documentation and writing Which artefacts were drafted with assistance and verified by you for technical accuracy  before submission.

Anything else Data cleaning, configuration, refactoring, translation, diagram drafting, or any other use you  would not want a panel to discover unrecorded.

The log is evidence for you, not against you

Panels use the log to choose what to ask about, not to deduct marks for using tools. A group that records honest,  specific entries and can explain the CCP-relevant ones demonstrates exactly the ownership Section 8.2 requires. An  empty log on a project that plainly used assistance, or a log whose entries cannot be defended, is treated as a  disclosure failure. The log is submitted with the dependency disclosure sheet and countersigned by your supervisor.

9. A Disciplined Idea-Discovery Process

Do not begin by selecting a technology or asking for a list of trendy applications. Use the following sequence. Several  ideas should be explored and rejected before one is taken to proposal defense.

Stream A groups usually enter this sequence at steps 2 and 4, because the literature is where the idea began — but  they must still complete steps 1 and 3 by identifying who is affected by the problem and confirming that the gap  matters in practice. Stream B groups enter at step 1 and must not skip step 2, because the solution landscape is  where most application ideas are discovered to be already solved.

National University of Computer and Emerging Sciences FAST School of Computing | FYP Selection Guide | Page 13

FAST School of Computing | Final Year Project

Step Purpose

1. Explore problem spaces Identify users, current workflows, failures, consequences and constraints.  Speak to relevant stakeholders where feasible.

2. Map the solution landscape Study commercial products, open-source systems, research prototypes,  standards, manual workflows and prior departmental FYPs.

3. Verify the gap Use evidence to show what remains unsolved or inadequately solved. A  missing local version is not automatically a technical gap.

4. Formulate the CCP Identify which Seoul Accord characteristics genuinely apply, what trade offs exist, and what knowledge/analysis will be required.

5. Define the contribution State what the project will add and how it differs structurally from the  closest alternatives.

6. Compare technical approaches Identify alternatives, expected advantages, risks, data/resource needs and  the basis for selection.

7. Run a focused POC or technical spike Test the highest-risk technical assumption before requesting approval.

8. Define evaluation and success criteria Specify how correctness, usefulness, reliability or improvement will be  measured.

9. Shape scope and ownership Separate core scope from optional work; allocate meaningful primary  responsibilities and shared integration duties.

10. Stress-test the idea Ask what can fail, what may already exist, what depends on unavailable  resources, and what evidence would cause the group to revise or reject the

idea.

11. Check SDG/thematic alignment Identify one relevant SDG or thematic area and explain how it connects to  the problem and stakeholders without manufacturing importance or

complexity.

10. Product, Prior-FYP and Workflow Comparison

Comparison must be structural, not based only on titles or feature lists. Compare the problem, users, inputs, outputs,  technical approach, constraints and evaluation. Claims about limitations should be supported by documentation,  observed behavior, credible reviews, research evidence or stakeholder input where possible.

Existing solution/  prior FYP

Solution A

Solution B

Closest prior FYP

Current manual/non digital workflow

Problem and target  users

Core approach/ strong  features

Evidence-based  limitation

Implication for our  project

Important: Changing the platform, language, user interface, model name or market does not by itself make a project  different. The group should be able to explain how its problem formulation, constraints, pipeline, contribution or  evaluation is materially different.

11. Research-to-Decision Table

Use research to make decisions, not to fill pages. Every important source should have a clear role in the project.

Source/ method/  standard

Source 1

Main finding or  method

Relevance and  limitation

Decision influenced Planned evidence

National University of Computer and Emerging Sciences FAST School of Computing | FYP Selection Guide | Page 14

FAST School of Computing | Final Year Project

Source/ method/  standard

Source 2

Source 3

Source 4

Main finding or  method

Relevance and  limitation

Decision influenced Planned evidence

12. Proposal-Stage Proof of Concept (POC) or Technical Spike

Every proposal must include at least one focused feasibility proof, and it must be demonstrated at the proposal  defense rather than promised for later. The proposal defense is the first formal evaluation stage of the FYP, and the  POC is what separates a researched proposal from an attractive intention. This is not a requirement for a polished  MVP or a complete product — a small, honest experiment that tests the riskiest assumption is worth considerably  more than an elaborate interface. Its purpose is to establish that the greatest technical risk has been examined, and  that the group has started investigating the problem rather than describing it.

A group that cannot show a POC at the proposal defense has not yet established feasibility, and its proposal should  normally be deferred rather than approved. Where the highest risk is genuinely non-technical — access,  permissions, ethical clearance, licensing or data availability — the evidence should address that risk instead, in the  same disciplined form: what was assumed, what was tested, what was found, and what changes as a result.

The POC is a condition of approval, not a formality

The panel should ask to see the evidence, not a description of it. A slide stating that a POC was completed is not a  POC. The group should be able to show what was run, on what input, with what result, and to say plainly what that  result changed in the design, the scope or the plan. A POC that confirmed the assumption is useful; a POC that  disproved it and caused the group to revise its approach is usually more valuable, and should be presented as a  finding rather than concealed as a setback.

Project risk Suitable proposal-stage evidence

Data availability or quality A sample acquisition/cleaning exercise, annotation trial, data profile, privacy check or  evidence that the required data can legally and practically be obtained.

Algorithm/model feasibility A baseline run, small reproduction, sample inference, comparison of candidate methods or  analysis of errors on representative cases.

System or integration feasibility A minimal end-to-end path, protocol/API compatibility test, latency measurement,  offline/edge trial or failure/fallback experiment.

Hardware/ IoT feasibility Sensor reading, communication test, power/range experiment, device integration or small  physical prototype.

Security/ privacy feasibility Threat model, access-control experiment, encryption/performance test, data-flow analysis  or proof that sensitive data can be handled safely.

Human/workflow feasibility Clickable workflow, task walkthrough, early stakeholder feedback, accessibility check or  usability risk test.

Deployment feasibility A test of the intended deployment target: installation on a clean environment, a container  build, device provisioning, a platform or store constraint check, or a resource and cost

estimate for the environment in which the system is meant to run.

A POC should answer five questions

1. What risky assumption was tested? 2. What input/setup was used? 3. What result was obtained? 4. What was  learned or disproved? 5. How will this change the design or plan? A polished interface that does not test a technical  or workflow risk is not sufficient by itself.

National University of Computer and Emerging Sciences FAST School of Computing | FYP Selection Guide | Page 15

FAST School of Computing | Final Year Project

13. Plan Evaluation Before Approval

Testing, evaluation, and user acceptance are related but different, and a project needs all three. Testing asks  whether the implemented system behaves as specified. Evaluation asks whether the proposed solution meaningfully  addresses the problem, and how it compares with a baseline, existing approach, benchmark or stakeholder need.  Acceptance asks whether the people the system is for will actually use it. This section covers evaluation planning;  Section 13.1 sets out the distinction and the acceptance requirement.

Evaluation Question Examples of Evidence

What is the baseline or comparator? Existing product/workflow, simple algorithm, previous method, manual process,  published result or current practice.

What data, cases or users will be  used?

What metrics or criteria will be  measured?

Representative datasets, controlled scenarios, edge cases, user tasks, simulated  workloads or field observations.

Accuracy, precision/recall, latency, throughput, reliability, security findings, task  completion, usability, cost, resource use or acceptance criteria.

What failure cases matter? Incorrect outputs, unavailable services, noisy inputs, misuse, bias, unsafe  recommendations, performance degradation or recovery behavior.

What conclusion can the evidence  support?

Define the intended claim narrowly and state limitations. A successful demo alone  supports only a limited conclusion.

13.1 Testing, Evaluation, and User Acceptance Are Three Different Questions

Groups routinely conflate these, present one, and believe they have covered all three. They answer different  questions and need different evidence.

Question What it asks Typical evidence

Testing — does it behave as  specified?

Whether the implemented system does what  the requirements say, including at the edges  and when things fail.

Unit, integration and system tests; edge and  failure cases; defect record by severity.

Evaluation — is it any good? Whether the solution meaningfully  addresses the problem, measured against a

baseline, comparator, benchmark or stated

success criteria.

Baseline comparison, metrics, ablations,  failure analysis, stated limits of what the  evidence supports.

Acceptance — will the people  it is for actually use it?

Whether the intended users or stakeholders,  working on realistic tasks, find the system  usable, correct and worth adopting.

User acceptance testing with named  participants, task outcomes, issues raised and  resolved, and a recorded acceptance decision.

User acceptance testing is required for every project and is evidenced at FYP-2 Final; the plan for it must exist by  FYP-2 Mid so that it is not attempted in the final week. Plan it at proposal stage: knowing who will accept the system  usually changes what you build.

What your acceptance testing  must record

Notes

Method How testing was run — supervised task sessions, field trial, pilot deployment, structured  walkthrough or expert review — and why that method suits the system.

Participants How many, and who they are in relation to the intended users: real end users,  operators, domain experts or proxies. State plainly which. Numbers are usually small;

that is acceptable if the participants are the right ones and you do not over-claim from

them.

National University of Computer and Emerging Sciences FAST School of Computing | FYP Selection Guide | Page 16

FAST School of Computing | Final Year Project

What your acceptance testing  must record

Notes

Tasks and results The tasks participants attempted, what succeeded, what failed, and any measures  taken — completion, time, errors, assistance needed, satisfaction.

Issues found and what you did Problems raised, which were fixed before final submission, which were deferred, and  why. Issues found and fixed are evidence of a working process, not of failure.

Acceptance outcome Whether the stakeholder accepts the system for its intended use, with any conditions or  reservations recorded in their words rather than yours.

Recording A short video of a representative session, with participant consent. It is evidence that  the testing happened as described and lets examiners verify outside panel time.

Where real users cannot be reached

Some systems cannot be tested with their intended users inside a two-semester project — clinical tools, safety critical systems, security tooling, or research artefacts with no direct operator. The requirement does not disappear;  the participant definition changes. Use domain experts, operators, or the closest defensible proxy, declare the  substitution at proposal stage rather than at the final defense, and state clearly what an acceptance result from  proxies can and cannot tell you. Consent, privacy and any institutional approval needed to involve participants are  the group’s responsibility and should be resolved early.

14. External Components and Student Ownership

Modern systems normally use frameworks, libraries, APIs, pretrained components, templates and other development  resources. Their presence is neither a strength nor a weakness in itself. What matters is what a component supplies  relative to the contribution the group is claiming.

Every important external component falls into one of three categories. The same three categories appear on the  External Assistance and Dependency Disclosure Sheet in the evaluation forms, so a group that classifies its  dependencies at idea stage will already have done most of the disclosure work it must submit later.

Category What it means What is required

Support Tooling, infrastructure, scaffolding, boilerplate,  standard libraries, UI kits, build and deployment

tooling, and anything else that does not touch the

claimed contribution.

Core-assist A component that contributes to a part of the  system relevant to the complex computing

problem — a hosted model, a service API, a

published implementation, or a template that

shapes a central workflow.

Disclosure and licence compliance. No further  justification is expected, and panels will not spend  time here.

Permitted. The group must justify the choice, state the  component’s limitations, validate its outputs, plan a  fallback, and be able to explain and modify the  surrounding design. The contribution must remain  identifiable independently of the component.

Core

replacement

A component that supplies the contribution itself:  the complex computing problem is solved by the  component rather than by the group.

Not acceptable. Either the claimed contribution is  redefined around what the group actually does, or the  component is replaced by the group’s own work. This  is a scoping decision and should be taken before  approval, not discovered at defense.

The boundary is the contribution, not the technology

A group may use a hosted model, a published implementation or a commercial API and still produce an excellent  FYP — provided it can say in one sentence what remains its own. Apply the test in Section 4 directly: if the external  component were replaced by a comparable alternative, would the claimed contribution survive? If the answer is no,  the component is the contribution, and the project needs rescoping rather than defending.

National University of Computer and Emerging Sciences FAST School of Computing | FYP Selection Guide | Page 17

FAST School of Computing | Final Year Project

14.1 The Standard of Understanding for CCP-Relevant Work

Panels do not ask who typed a line of code. They ask whether the member who claims a component can account for  it. For any part of the system that touches the complex computing problem, the responsible member should be able  to do four things.

The responsible member should be  able to

What a panel will ask

Explain what it does and why it is there Walk through the component’s role in the system and the sub-problem it  addresses, without reading from the code.

Justify why it is built or configured this  way

Name at least one alternative that was considered, and say why it was rejected.

Predict what breaks State what fails if an input, assumption, dependency, requirement or scale changes  — and what the system does when it fails.

Modify it under questioning Describe, or make, a specific change and identify what else must change with it.

A member who cannot do these four things does not own that component, whatever the repository history shows.  The standard applies uniformly: it does not matter whether the code was written from scratch, adapted from a tutorial,  taken from a published implementation, or produced with assistance. Peripheral code is held to a lower standard —  the group should know what it does and why it is there, but is not expected to defend every line of routine scaffolding.

Two further points. Ownership is individual. The obligation attaches to the member who claims the responsibility,  and the team as a whole should understand the interfaces between components even where only one member  understands the internals.

Classification can change. If the group’s complex computing problem claim shifts during the project — which Section  5.3 permits when the change is recorded — a component previously classified as support may become core-assist.  The disclosure sheet should be updated when that happens, not reconstructed at the end.

Questions to ask about every important dependency:

 What exactly does the external component provide, and which part remains the students’ technical responsibility?   Would the proposed FYP still contain a meaningful computing contribution if that component were replaced?   How will outputs, failures, limitations, cost, security and fallback behavior be tested?

 Can the group explain and modify the surrounding design and integration?

 Has the group correctly cited or attributed external code, data, models, prompts, text and documentation where  required?

15. Common Weak Idea Patterns

Weak pattern Why it is weak What would make it defensible

Routine portal, CRUD system or  feature-rich application

Size and screen count do not establish a  CCP or contribution.

Identify a genuine technical/workflow problem,  design trade-offs and evaluation beyond  implementation.

Generic chatbot or retrieval wrapper The central capability may be provided by  an external model/service.

Define a domain problem, retrieval/data  design, validation, safeguards, failure analysis  and contribution beyond the service.

Model training with no problem or  baseline

A model and an accuracy value do not  show useful problem solving.

Define the use case, dataset quality, baseline,  metrics, practical constraints, error analysis  and system integration.

Local copy of an existing product Localisation alone is usually not a  computing contribution.

Show a local constraint that changes  requirements, architecture, data, method or  evaluation.

National University of Computer and Emerging Sciences FAST School of Computing | FYP Selection Guide | Page 18

FAST School of Computing | Final Year Project

Weak pattern Why it is weak What would make it defensible

Implementation of a paper without  understanding

Independent member modules with  weak integration

Reproduction can be valuable, but  copying steps is not enough.

The project lacks coherence and shared  system responsibility.

Explain the method, reproduce transparently,  compare results, analyse differences and  adapt or integrate it meaningfully.

Use one central problem, defined interfaces,  integrated evaluation and shared  architecture/quality responsibilities.

Industry feature delivery only Client satisfaction does not by itself show  academic learning.

Map the work to problem analysis, design  decisions, testing, evaluation and individual  technical ownership.

SDG/ thematic label without problem  connection

Project whose only difficulty is the  volume of code

Paper reproduced with no system  (Stream A)

Application built with no research  basis (Stream B)

System that runs only on the  developer’s machine

A broad theme or SDG label does not  prove technical depth, stakeholder need  or contribution.

Scale of implementation no longer  establishes capstone-level difficulty,  because routine code is now cheap to  produce.

A result in a notebook is not an FYP  artefact; the standard requires a system  that can be deployed and operated.

A working product does not by itself  demonstrate research-informed problem  solving, a CCP or a defensible  contribution.

Deployability is part of the core standard;  a system that cannot be installed and  operated by anyone else is incomplete.

Explain the real problem and stakeholders  first, then show a natural and limited  SDG/thematic connection.

Relocate the difficulty into problem  formulation, data, constraints, trade-offs,  evaluation or deployment, and state where it  now sits.

Engineer the method into an operable system  with an identified user, a stated deployment  target and an evaluation on realistic input.

Establish the evidence base, identify the  complex computing problem in the  constraints, and define the evaluation before  adding features.

Define the deployment target early and test  installation, configuration and operation by  someone outside the team.

16. Proposal Defense Package

The proposal presentation should be concise and should present evidence before the panel begins questioning. The  slide order may be adjusted, but all of the following information should be visible.

Suggested slide Required content

1. Title and one-line problem Project title, members, supervisor, declared stream (research-derived or application derived) and a one-sentence problem statement.

2. Stakeholders and current  workflow

Who faces the problem, how it is currently handled, why the failure matters, and the  one relevant SDG or thematic area that gives broader context.

3. Existing solutions and prior FYPs Structural comparison and evidence-based gap.

4. Research and technical basis Relevant current/authoritative work, alternatives studied, and decisions influenced.

5. CCP/ complex activity justification Applicable Seoul Accord characteristics, central trade-offs, uncertainty and why routine  development is insufficient.

6. Proposed contribution and  solution

Contribution statement, high-level architecture, major components, boundaries and the  intended deployment target.

7. POC/ technical spike (mandatory) The risk that was tested, the evidence obtained — shown, not described — what was  learned or disproved, and the resulting design or plan decision. A proposal that cannot

demonstrate feasibility evidence should not normally be approved.

8. Evaluation plan Baseline, data or scenarios, metrics, success criteria, at least one measurable non functional criterion, and the failure cases that matter most.

National University of Computer and Emerging Sciences FAST School of Computing | FYP Selection Guide | Page 19

FAST School of Computing | Final Year Project

Suggested slide Required content

9. Scope, risks and dependencies Committed scope, optional extensions, resources, data, modern tools and external  dependencies, professional and ethical compliance, deployment and integration risk,

and the fallback plan.

10. Team responsibilities and  iterations

Primary technical ownership, shared integration/quality work and FYP-1/FYP-2  milestones.

17. Final Idea-Readiness Checklist

[ ] We can state the problem, users, current workflow, gap and contribution in one minute.

[ ] We have identified one relevant SDG or thematic area and can explain its connection without using it as artificial  complexity.

[ ] Our gap is supported by comparison with products, open-source systems, prior FYPs, research or current practice.  [ ] Our research/technical sources influence specific design or evaluation decisions.

[ ] We have identified the central CCP and can justify the applicable Seoul Accord characteristics.  [ ] The complexity arises from the real problem, not from adding technologies or features.

[ ] Our contribution is meaningful even if it is reproduction, adaptation, evaluation or constrained system design rather  than new algorithmic novelty.

[ ] We have a focused proposal-stage POC or technical spike that tests the assumption carrying the greatest risk,  and we can demonstrate the actual evidence at the defense rather than describe it.

[ ] We can state what our POC confirmed or disproved, and exactly what it changed in our design, scope or plan.

[ ] If we are implementing or improving a state-of-the-art method, we can explain its mechanism, assumptions and  failure modes without the code in front of us, and we can state our baseline and our delta.

[ ] We have defined a baseline, success criteria, evaluation evidence and important failure cases.

[ ] Every important external component is classified as support, core-assist or core-replacement, and nothing we  claim as our contribution sits in the core-replacement category.

[ ] For every part of the system that touches our CCP, the responsible member can explain it, justify it against an  alternative, predict what breaks if it changes, and modify it under questioning.

[ ] We have disclosed and acknowledged permitted external code, AI tools, licensed data, copyrighted material,  datasets, models, APIs and templates according to current policy.

[ ] The project is one coherent system with meaningful primary technical ownership for all members and shared  integration responsibility.

[ ] We have separated committed scope from optional extensions and can explain what should be complete in FYP-1  and FYP-2.

[ ] We know who will accept this system, how acceptance will be tested, and whether they are real users or declared  proxies.

[ ] We can state where the system will be deployed for real, and what would prevent that deployment if anything  would.

[ ] We are keeping an AI usage log as we work, and can defend every CCP-relevant entry in it.  [ ] Every member can explain the complete idea and defend at least one important technical decision.

[ ] We understand data, legal, ethical, security, privacy, cost, deployment and dependency risks relevant to the  project.

[ ] We have checked structural overlap with previous departmental FYPs, not only title similarity.

[ ] We can answer: what will still require serious analysis, engineering and evaluation after routine implementation  work is complete?

[ ] We have declared our stream and can explain whether the idea entered through published research or through an  observed real-world problem.

National University of Computer and Emerging Sciences FAST School of Computing | FYP Selection Guide | Page 20

FAST School of Computing | Final Year Project

[ ] We can state where the system will run when deployed, and who besides us could install and operate it from our  documentation.

[ ] We can name concrete functional requirements, at least one measurable non-functional requirement, and an  acceptance criterion for our hardest requirement.

[ ] We have asked whether a competent student with AI assistance could produce a credible version of this quickly,  and we can say where the remaining difficulty lies.

Final decision rule

Do not select an idea because it is fashionable, easy to demonstrate or rich in features. Select it when the group can  defend the problem, research basis, complex computing challenge, contribution, feasibility, evaluation and  ownership as one coherent story.

Annex A — Stream A: Starting from Published Research

Stream A projects begin from published work: a method, a benchmark, a dataset or an open problem stated in the  literature. The strength of this entry point is that the technical foundation is already articulated and the evaluation  vocabulary already exists. Its characteristic weakness is that a group can spend two semesters re-running someone  else’s code and arrive with neither a system nor an understanding. This annex addresses that risk. It supplements  the common requirements in Sections 1 to 17 and does not replace any of them.

A.1 Choosing the Research Paper

The choice of paper determines most of the project’s risk. Make it deliberately, and test the riskiest assumption  before requesting approval — not in the fifth month.

Criterion What to check before committing

Standing and recency Prefer current peer-reviewed work from credible venues, supplemented by seminal  papers and official standards where the foundations matter. A single unreviewed

preprint with no independent validation is a weak basis for two semesters of work.

Reproducibility Are the method, parameters, data and evaluation protocol described well enough  to reproduce? Is code or data released? If not, the reproduction itself becomes the

principal risk and must be tested at proposal stage.

Resource feasibility Can the method be trained, fine-tuned or run within the compute, storage, license,  budget and time actually available to the group? Verify this in the proposal-stage

spike, and identify a fallback method before approval.

Data availability Is the dataset obtainable, legally usable and representative of the intended  deployment context? Data that the group must collect or annotate is a project in

itself and must be scoped, resourced and ethically cleared as such.

Room for contribution Does the paper leave a stated limitation, an untested setting, a missing  comparison, an unexamined assumption or an unaddressed constraint? A paper

with no visible opening leaves the group with nothing to add.

Path to a system Can the method plausibly become something a user or operator can run? If the  answer is no, the idea fails the deployability requirement in Section 1.2 regardless

of its research merit.

A.2 Establishing Your Delta

The delta is what the project adds beyond the paper. It need not be novelty in the sense of invention. A rigorous  reproduction, a well-argued adaptation, a fair comparison or serious engineering under constraints are all legitimate  — provided the group states clearly what it is doing and evaluates it honestly.

National University of Computer and Emerging Sciences FAST School of Computing | FYP Selection Guide | Page 21

FAST School of Computing | Final Year Project

Type of delta What must be shown

Faithful reproduction with transparent  reporting

Where published results are difficult to reproduce, careful reproduction is a  legitimate contribution — provided the group reports the protocol, every difference  from the original, the results obtained, and a reasoned analysis of any divergence.

Adaptation to a new context A different domain, language, population, sensor, data regime or regulatory setting  — with evidence that the change is non-trivial and an analysis of what it does to

performance and to the method’s assumptions.

Constraint-driven engineering Running the method under a constraint the paper did not consider: latency,  memory, offline operation, edge hardware, cost, energy, privacy or continuous

operation. State the constraint as a number, not as an aspiration.

Comparison and benchmarking A fair, documented comparison of candidate methods on a problem or dataset  where no such comparison exists, with an honest account of what the comparison

can and cannot support.

Failure and limitation analysis Systematic characterization of where the method breaks, on which inputs and why  — particularly valuable where the original evaluation was narrow or the reported

setting was favorable.

Integration into an operable system Engineering the method into a deployable system with real inputs, real users, real  latency and real failure handling. In most Stream A projects this is the largest and

most defensible contribution.

State the delta in one sentence

“Paper X reports result A on dataset B under assumption C. We will reproduce, adapt or extend it to D, where  assumption C does not hold, and evaluate using E.” If the group cannot complete this sentence, the paper has not  yet been understood well enough to build on. If the sentence is true but trivial, the delta is too small for two  semesters.

A.3 From a Result to a System

A reproduction that lives in a notebook does not satisfy the School’s standard. Stream A groups must plan from the  beginning how the method becomes a system: what the inputs are in real use, who supplies them, what happens  when the model is wrong, slow or unavailable, how the system is deployed and monitored, and what an operator  actually sees. This engineering work is not a lesser activity appended to the research. In most Stream A projects it is  precisely where the complex computing problem lives — in the trade-offs between accuracy and latency, capability  and cost, automation and human oversight, and in the gap between a curated benchmark and messy real input.

A.4 Common Stream A Hazards

Hazard How to avoid it

Running released code without  understanding it

Choosing a paper that cannot be run on  available resources

Selecting a method the group cannot  explain

Require each member to explain the method’s core mechanism, its assumptions  and its failure modes without reference to the code. If they cannot, the group has  not yet started the project.

Test the heaviest resource assumption in the proposal-stage spike, and have a  documented fallback method identified before approval is requested.

Working with recent, high-performing methods is encouraged, and implementing or  improving one is a strong basis for an FYP. Selecting one the group cannot explain  is not. A well-understood recent method is the strongest position; a well understood older method is a better project than a poorly understood recent one.

Treating the metric as the goal An improvement in a benchmark figure is not automatically an improvement for a  user. Connect every metric to the stakeholder consequence it is standing in for.

National University of Computer and Emerging Sciences FAST School of Computing | FYP Selection Guide | Page 22

FAST School of Computing | Final Year Project

Hazard How to avoid it

Benchmark data that does not resemble  real input

Test the method early on data that looks like what the deployed system will actually  receive. Degradation on realistic input is a finding worth reporting, not a failure to  hide.

Leaving the system to the last month Plan the end-to-end path early, even crudely, so that integration and deployment  risk surfaces in FYP-1 rather than in the closing weeks of FYP-2.

Annex B — Stream B: Starting from a Real-World Problem

Stream B projects begin from something observed: a workflow that fails, a task done manually at unnecessary cost, a  need that no available product serves well. The strength of this entry point is that the problem is real and the users  exist. Its characteristic weakness is that a group builds a competent application around a problem that never required  computing depth, and then finds at defense that it cannot identify a complex computing problem. This annex  addresses that risk. It supplements the common requirements in Sections 1 to 17 and does not replace any of them.

B.1 Validating that the Problem is Real

A problem is not established by assertion. Before an idea is defended, the group should have evidence that the  problem exists, that it matters, and that it is not already adequately solved.

Evidence What counts

Stakeholder contact Conversations, observation, interviews or a small structured survey with people  who actually face the problem. Assumed users are not stakeholders. Record who

was consulted, when, and what was learned.

The current workflow A concrete description of how the task is done today, including its cost in time,  money, error or risk. If the current workflow cannot be described, any improvement

over it cannot be measured.

Consequence of failure What goes wrong when the current approach fails, and to whom. This determines  how seriously the proposed system must be tested, safeguarded and evaluated.

Why existing products do not serve it A structural comparison against real products, not a dismissal by feature list. “It is  not available here” and “it is expensive” are market observations rather than

technical gaps — though either may create a genuine constraint worth engineering

around.

Constraints that are not negotiable Connectivity, cost, device capability, literacy, language, regulation, privacy, or  existing systems that must be integrated with and cannot be changed. These

constraints are usually where the computing complexity comes from.

B.2 Finding the Complex Computing Problem

The most common Stream B failure is a good problem with a shallow solution. The remedy is not to add technology;  adding technology produces artificial complexity, which Section 3 explicitly warns against. The remedy is to look  harder at the constraints. Complexity in application-derived projects rarely comes from the features. It comes from  what the real environment refuses to allow.

Source of genuine complexity in  application projects

What it looks like

Conflicting stakeholder requirements The regulator, the operator and the end user want incompatible things, and the  design must resolve the conflict explicitly rather than quietly favor one party.

Hard environmental constraints Intermittent connectivity, low-end devices, limited power, high-latency links, offline first operation, or integration with a system whose behavior cannot be changed.

National University of Computer and Emerging Sciences FAST School of Computing | FYP Selection Guide | Page 23

FAST School of Computing | Final Year Project

Source of genuine complexity in  application projects

Data that is messy, scarce, sensitive or  contested

What it looks like

Incomplete records, inconsistent formats, personal or regulated data, multiple  sources that disagree, or data that must be acquired and curated before anything  can be built.

Correctness with real consequences Decisions affecting health, safety, money, legal standing or access to a service —  requiring validation, auditability, human oversight and defensible failure behavior.

Scale or timing behavior Concurrency, real-time deadlines, large volumes, or workloads that make the  straightforward implementation unusable in practice.

Interoperability Systems, protocols, standards or organisations that must be made to work together  where no single party controls the whole.

Trust, security and privacy Adversarial users, sensitive data, access control across roles or organizations, or a  requirement to prove afterwards what the system did and why.

If the constraints disappeared, would the problem disappear?

Ask: if connectivity were perfect, the data were clean, every user were an expert and failure had no consequence —  would this still be a hard computing problem? If not, then the constraints are the project, and they must be stated,  designed for and evaluated explicitly rather than mentioned in passing. If nothing hard remains under any  conditions, the idea is not yet an FYP.

B.3 What Stream B Groups Most Often Need to Add

Requirement What is usually missing

Research basis A study of comparable products, research literature, standards and prior FYPs that  visibly changes the design — not a literature chapter written after the system was

built.

A measured baseline The current manual or existing digital workflow, measured. Without it there is  nothing to compare against and no way to demonstrate improvement.

Evaluation beyond demonstration Task-completion studies, measured performance against the baseline, error and  failure analysis, or stakeholder evaluation on real tasks. A working demonstration

supports only a very limited conclusion.

Explicit non-functional targets Latency, availability, security posture, accessibility standard, offline behavior or  data protection, stated as measurable criteria and tested.

Technical depth in at least one  subsystem

At least one component whose design required genuine analysis and trade-off,  which the group can defend in detail under questioning.

B.4 Common Stream B Hazards

Hazard How to avoid it

Feature accumulation Adding modules, roles and dashboards to create the appearance of scope. Commit  to a narrow core and deepen it; move everything else to clearly separated optional

extensions.

Assumed users Building for an imagined stakeholder. Speak to real ones early, and record what  changed in the requirements as a result of doing so.

The “local version” trap Rebuilding an existing product for a local market. This is defensible only when a  local constraint genuinely changes the requirements, architecture, data or

evaluation — and the group must say which.

Interface treated as contribution A usable interface is expected, not claimed as a contribution. The contribution must  lie in the problem, the design, the data or the evaluation.

National University of Computer and Emerging Sciences FAST School of Computing | FYP Selection Guide | Page 24

FAST School of Computing | Final Year Project

Hazard How to avoid it

Ethics and data access discovered late Consent, permissions, personal data handling and institutional approval should be  resolved at proposal stage. Projects that depend on access nobody has agreed to

are high-risk by construction.

Late discovery that there is no  complexity

Identify and state the complex computing problem in the proposal, not after the  application has been built. If it cannot be found at proposal stage, it will usually not  appear later.

Annex C — Three-Level CCP Formulation Examples

The hardest part of idea selection is not understanding the definition of a complex computing problem; it is  recognising the difference between a formulation that sounds ambitious and one that actually is. This annex shows  twelve domains, each formulated at three levels of maturity. Reading the contrast is usually more useful than re reading the characteristic table in Section 3.

Examples C.1 to C.6 are application-derived (Stream B). Examples C.7 to C.12 are research-derived (Stream A).  The domains are illustrative only: they are not a menu of approved projects, and a group that adopts one of these  problems still has to establish its own evidence, stakeholders, gap and contribution.

The three levels are not arbitrary — they follow the Seoul Accord

Seoul Accord Section D.4.1 defines three tiers of computing problem. A Well-defined problem “can be solved in  standardized ways” and is “encompassed by standards and/or documented procedures of practice”. A Broadly defined problem “can be solved by application of well-proven analysis techniques” and “belongs to families of  familiar problems”. A Complex problem “has no obvious solution, and requires conceptual thinking and innovative  analysis”, and “is outside problems encompassed by standards and standard practice”. The Weak, Developing and  Strong levels below correspond to those three tiers. This matters: The Accord scopes Well-defined problems to the  computing technician and Broadly-defined problems to the computing technologist, and reserves Complex problems  for the computing professional — the graduate an accredited BS program produces. A Developing formulation is  therefore not simply a less ambitious FYP; it sits below the level the accreditation expects of your degree.

The Strong formulations share a structure worth noticing. Each states the required outcome, the constraints that  cannot be violated, the objectives that compete, the uncertainty the system must survive and the consequence of  getting it wrong — and each does so before naming any method, model, framework or architecture. Formulating the  problem at requirement level first is what makes the difficulty visible. A group that begins by choosing a technology  has usually already decided the answer and will struggle to explain what made the question hard.

Application-derived examples (Stream B)

C.1 University Timetabling Product

Level CCP/ problem statement

Weak Develop an automated university timetable system that allocates courses, faculty members and rooms while  avoiding clashes.

Developing Develop a timetable-generation system that considers faculty availability, room capacities, laboratory  requirements, student course clashes, instructor preferences and preferred teaching hours.

Strong Develop a timetable-generation and repair system that must satisfy zero faculty, room and student-batch  clashes; laboratory, equipment, accessibility and restricted-availability constraints; and must balance  compact student schedules, fair distribution of undesirable hours, instructor preferences, room utilisation and  minimum disruption when late changes make all preferences impossible to satisfy simultaneously.

C.2 Institutional Information Assistant

Level CCP/ problem statement

Weak Develop a RAG-based university chatbot that answers questions from university documents.

National University of Computer and Emerging Sciences FAST School of Computing | FYP Selection Guide | Page 25

FAST School of Computing | Final Year Project

Level CCP/ problem statement

Developing Develop a university assistant that processes policies and handbooks, provides citations, supports multiple  user roles and updates its knowledge base when documents change.

Strong Develop a university information assistant that must answer from documents differing in authority, effective  date and access level; distinguish current from superseded rules; prevent restricted-information disclosure;  identify conflicting or insufficient evidence; and balance answer completeness, response time and the risk of  unsupported responses.

C.3 Fraud Investigation Product

Level CCP/ problem statement

Weak Develop an AI-based system that detects fraudulent transactions and displays alerts on a dashboard.

Developing Develop a fraud-monitoring product that combines transaction, account, device and channel history to  calculate risk scores and prioritise alerts.

Strong Develop a fraud-investigation product that must identify coordinated and evolving behavior across accounts,  devices, channels and time while controlling false positives, preserving privacy, producing traceable  explanations, prioritizing limited investigator capacity and meeting near-real-time response constraints.

C.4 Coordinated Traffic-Control Product

Level CCP/ problem statement

Weak Develop a smart traffic system that detects vehicles and changes signal timings.

Developing Develop a traffic-management system for multiple intersections that considers vehicle volume, pedestrians  and emergency vehicles.

Strong Develop a coordinated traffic-control product that must preserve pedestrian and intersection safety, prioritize  emergency vehicles, balance waiting time across competing traffic streams, prevent local optimization from  worsening network congestion and continue operating under uncertain flows, sensor errors and  communication delays.

C.5 Recruitment Decision-Support Product

Level CCP/ problem statement

Weak Develop an AI-based recruitment platform that ranks CVs against job descriptions.

Developing Develop a recruitment product that evaluates education, experience and skills, ranks applicants and provides  explanations to recruiters.

Strong Develop a recruitment decision-support product that must reason from incomplete and inconsistently  presented evidence, balance conflicting job criteria, control unfair exclusion and proxy bias, preserve  auditability, support justified human overrides and communicate uncertainty where candidate evidence is  insufficient.

C.6 Environmental-Risk Monitoring Product

Level CCP/ problem statement

Weak Develop an IoT system that displays sensor readings and sends alerts when values cross thresholds.

Developing Develop an environmental monitoring product that combines readings from multiple sensors, reports trends  and detects abnormal conditions.

National University of Computer and Emerging Sciences FAST School of Computing | FYP Selection Guide | Page 26

FAST School of Computing | Final Year Project

Level CCP/ problem statement

Strong Develop an environmental-risk monitoring product that must distinguish hazardous events from sensor drift,  failure and communication loss; combine heterogeneous observations of different reliability; preserve timely  alerts under power and bandwidth limits; and balance missed-event risk against false alarms that cause  unnecessary intervention.

Research-Derived Examples (Stream A)

In a research-derived project the published work normally provides the starting point. The Strong formulation must  still identify the substantial problem that remains the group’s own, and the operating requirements of the product the  contribution will sit inside.

C.7 Diagnostic-Support Product (Medical Imaging)

Level CCP/ problem statement

Weak Reproduce a published deep-learning model for medical-image classification.

Developing Apply and compare published models on a local dataset and improve classification accuracy.

Strong Develop a diagnostic-support product that must operate on heterogeneous, low-quality and partially missing  field images; recognize distribution shift and uncertain cases; control clinically dangerous false negatives;  provide traceable evidence; and operate within the compute and connectivity limits of the intended setting.

C.8 Urdu Opinion-Analysis Product

Level CCP/ problem statement

Weak Fine-tune a published language model for Urdu sentiment analysis.

Developing Develop an Urdu sentiment model that handles Roman Urdu, code-switching and spelling variation.

Strong Develop an Urdu opinion-analysis product that must handle code-switching, Roman Urdu, sarcasm, evolving  vocabulary, scarce and inconsistent labels, domain shift and unequal performance across user groups while  providing interpretable evidence for high-impact moderation or decision-support cases.

C.9 Federated Learning Product

Level CCP/ problem statement

Weak Implement federated learning using an existing framework and default aggregation.

Developing Train a shared model across multiple organizations without exchanging raw data and compare it with  centralized training.

Strong Develop a federated learning product that must maintain useful and fair performance across highly non identical institutional data, intermittent participation, unequal client resources, communication limits, privacy  threats and unreliable client updates without exposing local data.

C.10 Misleading-Chart Review Product

Level CCP / problem statement

Weak Implement a published model for detecting misleading charts.

Developing Detect multiple chart types and classify common misleading visual patterns.

National University of Computer and Emerging Sciences FAST School of Computing | FYP Selection Guide | Page 27

FAST School of Computing | Final Year Project

Level CCP / problem statement

Strong Develop a chart-review product that must analyse charts extracted from heterogeneous images, PDFs and  dashboards; reason with incomplete metadata and surrounding context; distinguish design error from  intentional distortion; control costly false accusations; explain supporting evidence; and route uncertain  cases for human review.

C.11 Legal Information Product

Level CCP/ problem statement

Weak Fine-tune a pre-trained language model for legal question answering.

Developing Develop a legal question-answering system that retrieves jurisdiction-specific documents and provides  citations.

Strong Develop a legal information product that must distinguish binding, advisory, superseded and jurisdiction specific sources; handle conflicting authorities and changing law; prevent restricted-document disclosure;  identify insufficient evidence; and balance answer usefulness with the consequences of unsupported  guidance.

C.12 Operational Intrusion-Analysis Product

Level CCP/ problem statement

Weak Reproduce a published intrusion-detection model on a public benchmark dataset. Developing Compare several intrusion-detection models and improve detection accuracy on local network data.

Strong Develop an operational intrusion-analysis product that must detect evolving and low-frequency attacks from  imbalanced, partially labelled and changing traffic; control alert overload; preserve response time; remain  robust to adversarial manipulation; provide evidence suitable for investigation; and adapt without forgetting  previously detected behaviors.

C.13 Which Characteristics each Example Exhibits?

The numbers below refer to the nine Seoul Accord characteristics listed in Section 3. Every Strong formulation  exhibits at least six of the nine, and all twelve exhibit characteristics 1, 2, 3 and 5 — including the two that most  clearly separate a complex problem from a routine one: no obvious solution, and beyond standard practice. None  exhibits all nine by default, which is the point: the Accord requires “some or all”, not a full set.

Example (Strong  formulation)

Characteristics clearly exhibited Present only weakly

C.1 University timetabling 1, 2, 3, 5, 6, 8 4, 7, 9

C.2 Institutional information  assistant

1, 2, 3, 4, 5, 6, 8, 9 7

C.3 Fraud investigation 1, 2, 3, 4, 5, 6, 7, 8, 9 —

C.4 Coordinated traffic  control

C.5 Recruitment decision  support

C.6 Environmental-risk  monitoring

C.7 Diagnostic support  (imaging)

1, 2, 3, 4, 5, 6, 7, 8 9 1, 2, 3, 4, 5, 6, 7, 8, 9 — 1, 2, 3, 4, 5, 7, 8, 9 6 1, 2, 3, 4, 5, 7, 8, 9 6

National University of Computer and Emerging Sciences FAST School of Computing | FYP Selection Guide | Page 28

FAST School of Computing | Final Year Project

Example (Strong  formulation)

Characteristics clearly exhibited Present only weakly

C.8 Urdu opinion analysis 1, 2, 3, 4, 5, 7, 9 6, 8 C.9 Federated learning 1, 2, 3, 4, 5, 6, 8 7, 9

C.10 Misleading-chart  review

1, 2, 3, 4, 5, 7, 9 6, 8

C.11 Legal information 1, 2, 3, 4, 5, 6, 7, 8, 9 —

C.12 Operational intrusion  analysis

1, 2, 3, 4, 5, 7, 8, 9 6

Read the third column as carefully as the second

Characteristic 6, diverse stakeholders, is clearly present in only seven of the twelve examples — the most commonly  missing characteristic in the set. Technically strong formulations often under-state who else has a claim on the  system’s behavior, and panels should probe it. A group whose problem genuinely has one stakeholder group should  say so plainly rather than invent others; a group that has simply not looked should look again before defending.

C.14 How to Use These Examples

DOs DON’Ts

Use the contrast diagnostically: write your own formulation,  then decide honestly which of the three columns it most  resembles.

Notice that every Strong statement names competing  objectives and a failure consequence. If yours names neither,  it is probably a Developing formulation.

Formulate at requirement level first, and let the method,  architecture and technology follow from the constraints you  identified.

Expect the panel to ask which characteristics apply to your  project and what project-specific evidence supports each  claim.

References

Do not adopt a domain from this annex because it appears  here. These are illustrations of formulation quality, not pre approved project titles.

Do not manufacture constraints to reach the Strong column.  An invented constraint that the evaluation never tests is  artificial complexity, which Section 3 warns against.

Do not treat the Strong statement as a scope commitment. It  states the problem; Section 5 governs how much of it a group  commits to across two semesters.

Do not claim characteristics you cannot evidence. A short,  honest list of four well-supported characteristics defends  better than nine asserted ones.

 Seoul Accord, Section D: Graduate Attributes, especially D.4 (range of problem solving and computing activities)  and D.5 (problem analysis, design/development, modern tool usage, teamwork and communication).   National Computing Education Accreditation Council (NCEAC), Accreditation Manual v2.1, especially Sections  3.2.2 and 3.2.3.5. The manual describes FYDP as a two-semester capstone mainly involving literature search,  individual analysis, formulation of a complex problem and its solution through complex computing activity.   Higher Education Commission (HEC), Revised Curriculum for BS Computer Science (2025), especially Annex-B:  Final Year Project Guidelines for Computing Programs. The guideline requires alignment with relevant SDGs or  thematic areas, clearly defined student roles, stage-wise evaluation through proposal, progress reviews, final  demonstration and report submission, appropriate final deliverables, and compliance with ethical, plagiarism,  licensing, copyright and AI-tool acknowledgement requirements.

 FAST School of Computing’s existing FYP process, proposal defense SOP, evaluation forms and practices,  together with feedback from faculty supervisors, evaluators, the FYP committee and academic leadership during  the review of the FYP process.

 The School of Computing’s project documentation standard — scope of work, proposal and initiation plan,  timeline of milestones and deliverables, software requirements specification, software design specification,  requirements traceability and acceptance matrix, and test, deployment and handover plan — together with its five  approval gates, which define the written deliverables that follow idea approval and together form the project  report.

National University of Computer and Emerging Sciences FAST School of Computing | FYP Selection Guide | Page 29

FAST School of Computing | Final Year Project

 Industry practice on AI-assisted and AI-driven development lifecycles, including the AI-Driven Development Life  Cycle (AI-DLC) described by Amazon Web Services and related commentary on development-maturity levels.  These sources inform the maturity spectrum in Section 8. They describe commercial practice rather than  accreditation requirements, and where they conflict with Seoul Accord graduate-attribute obligations, the latter  govern.

National University of Computer and Emerging Sciences FAST School of Computing | FYP Selection Guide | Page 30